## Slide 1: Rocket Development Plan

## Slide 2: Timelines
TARC Official Timeline: https://rocketcontest.org/how-to-compete/#important-dates
Date | Action
Friday, Feb 24 | Math finished and program diagramed
Friday, March 3 | Data collection and altitude prediction done
Friday, March 10 | Integration with flaps system start
Friday, March 17 | Integration with flaps done
Friday, March 24 | Testing and polishing
March 25-26 | Flight
April 3 | Qualification Flight Due
Date | Action
Friday, Feb 24 | Parts list finalized AND ordered
Friday, March 3 | 3D models printed (Flaps system finalization)
Friday, March 10 | Hopefully all parts have arrived - begin assembly. Flaps system assembly done
Friday, March 17 | Rocket Assembly
Friday, March 24 | Rocket needs to be done
March 25-26 | Test flight and calibration
April 3 | Qualification Flight Due
Software
Hardware

## Slide 3: Github (everyone’s favorite)
https://github.com/AWSRocketTeam
Everything should be here. This includes:
- Code
- 3D files
- Research links and photos of math
- Electronic schematic files
- Ect
These should be saved at the end of selective so that if someone gets sick we can still proceed. Once we get used to github it is a super fast process to save (only a few seconds).
We can set up github together and feel free to ask about any questions but in general once you are set up the commands to save local files are the following:
git add *
git commit –m “some commit message”
git push